Date:10/19/2018

1. Project Members:

* *Brendan de Wet*
* *Tuhinur Jaman*
* *Aplomb Huang*

1. Accomplishments for the week -- and which team members participated/contributed

* *Testing OUT system – Tuhinur Jaman*
* *Working on Node.js stack templet – Brendan de Wet*
* *Opened up AWS – Aplomb Huang*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Trial on OutSystem – Tuhinur Jaman – Oct 12th 2018*
* *Actual prototype demonstration on Friday Oct 26th 2018*

1. List of issues, problems, or concern(s)

* *We have some sample data on hand but we have no idea how to comprehend the data, due to the missing communication to the database guy in anthem Dave, and the person who would be using this product Ron*