Date:10/12/2018

1. Project Members:

* *Brendan de Wet*
* *Tuhinur Jaman*
* *Aplomb Huang*

1. Accomplishments for the week -- and which team members participated/contributed

* *Testing OUT system – Tuhinur Jaman*
* *Working on Operating System project – Brendan de Wet*
* *Working on Operating System project – Aplomb Huang*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Trial on OutSystem – Tuhinur Jaman – Oct 12th 2018*
* *Actual prototype demonstration on Friday Oct 26th 2018*

1. List of issues, problems, or concern(s)

* *Both Brendan and I(Aplomb), got some delay by our operating system class project, so we are not experimenting either Out System nor AWS*