Date:10/5/2018

1. Project Members:

* *Brendan de Wet*
* *Tuhinur Jaman*
* *Aplomb Huang*

1. Accomplishments for the week -- and which team members participated/contributed

* *Research OUT system – Brendan de Wet*
* *Installing MS database and manager and port in data – Tuhinur Jaman*
* *Research AWS free tier – Aplomb Huang*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Trial on OutSystem – Brendan de Wet – Oct 4th 2018*
* *Finally determined what to do next – Tuhinur Jaman – Oct 4th 2018*

1. List of issues, problems, or concern(s)

* *Right now we are exploring OutSystem and AWS but AWS seems to need re-emburstment from school*