Date:11/16/2018

1. Project Members:

* *Brendan de Wet*
* *Tuhinur Jaman*
* *Aplomb Huang*

1. Accomplishments for the week -- and which team members participated/contributed

* *Set up Microsoft Database on AWS – Tuhinur Jaman (still not done)*
* *Connect AWS-CodeDeploy to Github – Brendan de Wet* (encounter obstacles)
* *New Data Analysis – Aplomb Huang*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Connect Code deploy to github, Nov30 th, 2018*
* *Connect Angular.js to database, Dec,2018*

1. List of issues, problems, or concern(s)

* *This week Tuhinur Jaman still didn’t make any progress. If we continue to see no adjustments we will unfortunately be forced to take some action.*