Date:3/22/2019

1. Project Members:

* *Brendan de Wet*
* *Tuhinur Jaman*
* *Aplomb Huang*

1. Accomplishments for the week -- and which team members participated/contributed

* *Added additional graphic component on UI – Brendan de Wet*
* *Converting Cluster Algorithm to JavaScript – Tuhinur Jaman*
* Processed and output additional information for the additional graphic component *– Aplomb Huang*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *All the data on the AngularJS are up-to-date – Brendan de Wet – Mar 25th 2019*
* *– Tuhinur Jaman – Jan 24th 2019*
* *Cluster Forming program completed and tested – Aplomb Huang –Mar 8th 2019*

1. List of issues, problems, or concern(s)

* *This Friday, 2 new members from the Anthem side Joined our demo*
* *TJ has a lot of midterms to prepare for and he was sick*