Date:1/18/2019

1. Project Members:

* *Brendan de Wet*
* *Tuhinur Jaman*
* *Aplomb Huang*

1. Accomplishments for the week -- and which team members participated/contributed

* *Setting up Database on AWS – Brendan de Wet*
* *Write a Java Program to calculate Mean and Standard Diviation – Tuhinur Jaman*
* Write and test an AI program that tries to predict mean run time *– Aplomb Huang*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *First Demo of 2019 – Brendan de Wet – Jan 18th 2019*
* *First Demo of 2019 – Tuhinur Jaman – Jan 18th 2019*
* *First Demo of 2019 – Aplomb Huang – Jan 18th 2019*

1. List of issues, problems, or concern(s)

* *Tuhinur Jaman has some family medical related issue which became a blocker and he didn’t finish the Java program but Aplomb Huang finished it*
* *This Demo, only Dr. Dahlberg and Jesse Gordan were at the Demo so we need to demo again next week.*