Date:1/25/2019

1. Project Members:

* *Brendan de Wet*
* *Tuhinur Jaman*
* *Aplomb Huang*

1. Accomplishments for the week -- and which team members participated/contributed

* *Build an API to import data easily to the Database on AWS – Brendan de Wet*
* *Write a JavaScript Program to calculate Mean and STD – Tuhinur Jaman*
* Test the AI program by comparing predicted info to actual data *– Aplomb Huang*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Database Successfully set up – Brendan de Wet – Jan 24th 2019*
* *JavaScript Program completed – Tuhinur Jaman – Jan 24th 2019*
* *Tested AI program with results reported – Aplomb Huang – Jan 21st 2019*

1. List of issues, problems, or concern(s)

* *This Friday we will Demo the same thing as last week again to Ron and David.*