Date:2/8/2019

1. Project Members:

* *Brendan de Wet*
* *Tuhinur Jaman*
* *Aplomb Huang*

1. Accomplishments for the week -- and which team members participated/contributed

* *Set up API to connect MongoDB to AngularJS on AWS – Brendan de Wet*
* *Code Review – Tuhinur Jaman*
* Help Brendan with API setup and configure AI program *– Aplomb Huang*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Python API successfully set up – Brendan de Wet – Feb 7th 2019*
* *JavaScript Program completed – Tuhinur Jaman – Jan 24th 2019*
* *Python API successfully set up – Aplomb Huang – Feb 7th 2019*

1. List of issues, problems, or concern(s)

* *Our goal for the demo that supposed to be this Friday was to show successful connection between AngularJS and MongoDB, that was not accomplished due to complication on API set up, so demo pushed to next week.*