Date:2/15/2019

1. Project Members:

* *Brendan de Wet*
* *Tuhinur Jaman*
* *Aplomb Huang*

1. Accomplishments for the week -- and which team members participated/contributed

* *Setting up connection between AngularJS and MongoDB on AWS – Brendan de Wet*
* *Code Review – Tuhinur Jaman*
* Helped Brendan to setup the connection *– Aplomb Huang*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Front end and Database connection Successfully set up – Brendan de Wet – Feb 15th 2019*
* *JavaScript Program completed – Tuhinur Jaman – Jan 24th 2019*
* *Connection successfully set up – Aplomb Huang – Feb 15th 2019*

1. List of issues, problems, or concern(s)

* *Demo is this Friday, Ron and David are both happy with current progress*